**2/19/2020**

Guzel: No major progress. Still working on connecting GUI to the server/database. Authentication is done and tested through REST API. Will be working with Josh to get help on Database.

Dylan: Wll help Milo with the Calendar. Trying to set up goal pages for the epp. Will try to implement the code.

Jacob: Did research on the server. Issue: emulator and the actual IP is different. No blocks. Will be working on keeping trying to connect to the actual server.

Milo: No major progress. Block - other classes. Errors while running his codes. (Calendar related). Will be working on getting a “DayView” in the calendar.

Eric: Worked on figuring out the adding the tracker, issue on his end because for others it is working. Will work on updating the tracking properly. Will work on updating not only updating on the database but also locally. Block - the trackers not being added.

Josh: Set up the login page, with database. Blocks - the error that he just figured out how to fix it. Will be working on “login screen + database”.

Nisser: Block - can not run Jacob’s code to test the Database server Connection.

**Photo is taken 2/19/20**

