**Scrum meeting 10**

**2/26/2020**

Guzel: Worked on LogOut Button with Josh. Will work on the logout button so that it takes you to the login screen once you press LogOut.

Eric: Added new field, made so it queries associated to the userId. Will be working on TBD. No block.

Josh: Changes some stuff that Eric did. Did the Logout button (AsyncStorage). Logout works but it doesnt get you back to the Login page. Will be working on - he is busy. No blocks.

Dylan: He helped Jacob, did the pop up thing. Will be working on helping Jacob to work on the Metrics. No blocks.

Milo: Got the Calendar working. Blocks - classes. Will be working on daily views.

Nisser: Worked on researching push notifications. Will still be working on it. No blocks.

Jacob: Navigate between screens. Will have to navigate without having the drawer. Will still be working on it. Blocks - other classes.

**Photo Taken: 2/26/2020**

