Sprint 2

Scrum Meeting 1

**Guzel:** Major block is her classes. Worked on the incrementation of the “taps” in the Server directly, currently it is doing it only locally. Will be still working on it since the try was unsuccessful.

**Nisser**: His block is his laptop. Tried Connecting the button into the database. He will be working/trying it again.

**Jacob**: No progress, but he knows what he will be working on. Will work on User authentication. Major block - studying for midterms.

**Eric**: Major block is his classes/did not sleep. No progress. Will be working on the homescreen (Flat list). Integrate “add tracker” code.

**Josh**: Worked on the Logo of the App. Worked on the code for reading NFC, analyzed how the code works. Made the Read/Scan function work on the app. The numbers are being incremented properly after scanning (only locally). Major block is time. The app can scan, access the data that is stored. Arrays for storing are working properly.

**Milo**: No progress. Tried getting the emulator to work. Will work on setting up the emulator since his laptop is having some issues with the emulator.

**Dylan**: Bugs on the code of Josh. His major block is Josh’s error - (adding/tapping new devices). Will be working on fixing the bugs in the code.

**(picture is taken - 2/10/2020) GR**

